**UCC JAVA RELEASE PREPARATION– Summer 2019**

**Group Members:**

* Zhenyu Shou
* Xi Lan
* Chong Ren
* Xiaopeng Han

**Project Goals**:

* Detach the new functions accomplished earlier from UCC-1.3
* Integrate these new functions to UCC-1.3.1
* Establish GUI for UCC-1.3.1 with existing API
* Debug / Test

**Project Timeline:**

**5/30 – 6/05:** Brainstorm / Prototype / Check the difference between UCC-1.3 and UCC-1.3.1

6**/06 – 7/10**:Integrate the three different part(java GUI, function level LOC, new functions based on UCC-1.3) to UCC-1.3.1 concurrently.

7**/11 – 7/24:** Testing / Bug Fixing

7**/25 – 7/31:** Finalize work on the project and create final report.